Land to Yield — Project Status Update

Prepared: April 26, 2026

# State of the Union

Land to Yield is shipped and selling. The marketing site, three portals (Developer / Agent / Lender), Cloudflare Worker AVM proxy, and live-mode Stripe checkout are all deployed at landtoyield.com (HTTP 200 across /, /app.html, /agent.html, /lender.html confirmed today). The product is a single-tenant client-side app — three big HTML files plus five shared JS modules — with no real backend yet. Last commit on the main branch was April 20, 2026 (4-house-number ATTOM retry tweak). The lender portal was bolted on in mid-April by cloning app.html. There are 13 uncommitted local changes and a pile of untracked research/scratch files that should either be committed or .gitignored before next deploy.

Architecturally, the app is at an inflection point. The 'core-*' module split is real and working — agent/lender/developer all load shared.js + core-data + core-geo + core-hbu + core-finance — but each portal still carries 7,000–19,000 inline lines of behavior. SB 79 detection (effective July 1, 2026, key marketing pillar) is fully wired through core-geo.js (detectSB79Eligibility) and core-data.js (legislation entry sb79). The 'land-value flag' shows up on every parcel result via the Investor Module, ATTOM Valuation Enrichment Card, and Opportunity Finder. Pricing offers are live but checkout is fire-and-forget — there is no user system tying a Stripe payment back to access.

# What's Built and Working

All four URLs return HTTP 200. The Cloudflare Worker at lty-avm-proxy.clscre.workers.dev returns AVM JSON in <1s. Spot-check on 6801 Hollywood Blvd today returned price=$2.866M from RentCast (ATTOM didn't match — see risks).

| Component | Where it lives | Status |
| --- | --- | --- |
| Marketing site / landing | index.html (1,987 lines) | LIVE — full hero, 3-portal chooser, pricing, FAQ, lead form, sticky mobile CTA |
| Developer Portal | app.html (19,423 lines) | LIVE — HBU calculator + 27 deep-analysis tabs (35 onclick handlers, idx 0–30) |
| Agent Portal (PDA) | agent.html (7,271 lines) | LIVE — Listing Scout, Pipeline, My Portfolio, Property Development Advisory export |
| Lender Portal | lender.html (17,588 lines) | LIVE — cloned from app.html with relabeled headings/badges |
| Shared HBU engine | core-hbu.js (1,027 lines) | LIVE — scoring, valuation (3 approaches: ATTOM AVM, Prop 13 adjusted, neighborhood $/SF) |
| Shared data / matrices | core-data.js (943 lines) | LIVE — 16 land uses, zoning matrix, building params, legislation list (SB 79 / SB 9 / AB 2011 / etc.) |
| GIS + transit detection | core-geo.js (1,186 lines) | LIVE — neighborhood centroids, all 27 Metrolink stations + Metro Rail, SB79_TIERS, detectSB79Eligibility() |
| Pro forma / finance | core-finance.js (377 lines) | LIVE — getDefaultAssumptions, build-cost PSF, neighborhood rent multipliers, returns |
| Auth gate | shared.js (341 lines) | LIVE — SHA-256 access codes; Jim De Vico permanent + LandYield2026 trial (expires 2026-06-22) |
| AVM proxy + analytics | worker/index.js → lty-avm-proxy.clscre.workers.dev | LIVE — Cloudflare Worker, ATTOM primary + RentCast fallback, KV cache (24h), /track + /stats endpoints |
| Stripe checkout (live mode) | buy.stripe.com links in index.html (lines 1781, 1798, 1814, 1818) | LIVE — $149 / $299 / $799 monthly + $59 one-off |
| Lead capture | index.html script block | STUB — writes to localStorage ("lty_leads"), no backend, no Mailchimp |
| Backend account / billing | (none) | NOT BUILT — Stripe sub creates a charge but there is no user DB, no per-seat enforcement, no quota |
| CSV export / API access | Pricing page advertises it (Team plan) | NOT BUILT — "API access (coming soon)" listed on Team plan |

# What's Built But Unfinished or Buggy

- Auth gate is hash-list with no real user store. shared.js validates SHA-256 of an access code against three hardcoded hashes. There is no signup, no email verify, no per-user metering. A Stripe purchaser does NOT automatically get an access code — that's a manual hand-off.

- Lender portal has visible legacy text. Live <title> reads "HBU Land Use – Lender & Capital Portal" — that's still the working title from the Phase 1 clone and not the cleaner "Land to Yield — Lender Portal" branding used on agent.html. Easy fix, but it's externally visible.

- Lead form goes to localStorage only. index.html lines 1900–1908: emails are stored in browser localStorage with no backend POST. Founders Member offer ("first 50 subscribers") cannot be tracked or fulfilled.

- Three duplicate AVM URL declarations. AVM_PROXY_URL is declared in core-hbu.js line 165, then re-aliased in agent.html line 3341 and lender.html line 3923 ("AVM_PROXY_URL is defined in core-hbu.js" — comment is correct, but RENTCAST_PROXY_URL = AVM_PROXY_URL backward-compat is still in place). Cleanup pass is needed.

- LADBS / LA County pre-approved plans research present, not surfaced in UI. research/preapproved-plans/preapproved-plans-ladbs.md and -lacounty.md exist but no portal tab references them. Untracked in git.

- Legislation tracker review is overdue. research/data-sources/legislation-tracker.json says nextReviewDue=2026-04-10 — 16 days past due. No new bills checked. SB 79 is in core-data, but recent ADU amendments may have shifted.

- Coming-soon deep tabs. app.html ships 35 deep-tab buttons indexed 0–30. Several tab handlers branch into "<div class="coming-soon-panel"><div class="icon">N/A</div>" stub panels (e.g., RHNA Compliance for non-residential, lines 11283 / 17244). UX-wise these are honest, but they mean the marketed "27-tab deep feasibility" claim has gaps.

- ATTOM-then-RentCast fallback is over-tuned. Worker logic strips unit suffixes and retries with ±2 house numbers (commits 4e82642, 49a79cd). Today's spot-check still fell through to RentCast for a Hollywood Blvd address with a 19x price range ($282K–$5.45M). Either ATTOM coverage is incomplete in LA County or the strip rules are stripping too aggressively. Worth inspecting /stats once you turn ADMIN_KEY on.

- 13 uncommitted edits + 6 untracked dirs. git status shows local edits to .gitignore, generate-og-image.html, market-data.json, og-image.svg, robots.txt, shared.js, sitemap.xml, vercel.json, worker/wrangler.toml. Untracked: .firecrawl/, claude-code-instructions.md, fix_lender.py, research/data-sources/, research/legislation/, research/overlays/, research/preapproved-plans/. Risk that a Vercel auto-deploy ships a partial state if you push without intent.

# What Hasn't Been Started Yet

- Account system. No user table, no auth.users, no Supabase, no Auth0. Stripe → access path is manual.

- Quota / metering. Pricing page advertises "3 free analyses/month" and "5 Deep Analysis reports/mo" on the Broker plan. No counter exists in the worker beyond aggregate /track events. Free vs. paid is not enforced anywhere.

- Team seats. Team plan promises "Up to 10 team seats / shared report library / custom branding on exports." None of that exists.

- API access. Listed as "coming soon" on Team plan. Worker doesn't expose deal-level data.

- Email pipeline. Lead capture, drip onboarding, founding-member fulfillment — all absent. No Mailchimp, ConvertKit, Loops, or Resend integration.

- Saved reports / report library. Agent portal has "My Portfolio" tab but it persists to local storage only — clear browser cache and the user loses everything.

- PDF export pipeline. Marketing copy promises "Investor Module & PDF export" on Developer plan. printDeepAnalysis() exists in app.html but is browser-print, not a server-rendered branded PDF.

- LA County coverage outside City of LA. FAQ says "actively expanding to cover all of LA County." Zoning data exists for 12 non-LA cities (commit 405a68e), but the marketing claim that the tool covers "all of LA County" is generous.

# Risks / Blockers

- Stripe payments without account provisioning. Anyone hitting buy.stripe.com today gets charged but doesn't automatically get into the app. This is a refund/chargeback grenade if traffic actually converts. Highest-priority risk.

- ATTOM accuracy on Hollywood / mixed-use parcels. Today's test fell through to RentCast with a 19x value range. If you market "real market values, not assessed values" (per marketing-plan.md) and the AVM swings $282K–$5.45M, the value prop doesn't hold for those parcels.

- All eggs in client-side basket. Every scoring formula, every dollar amount, every pro forma constant is in JS that ships to the user's browser. A competitor can `view-source:` and lift the entire engine. Acceptable today; will need server-side enforcement before you raise prices.

- Trial code has a hard expiry of 2026-06-22. Anyone using "LandYield2026" gets locked out 8 weeks from now. No one is being notified. Either build the actual auth flow or extend that hash now.

- Untracked claude-code-instructions.md & fix_lender.py in repo. These are local scratch artifacts that shouldn't be in the deployment surface. Vercel ignores .html-only build, but it's a hygiene issue.

- Auto-deploy is on. vercel.json builds every *.html. Any commit to main goes live. Combined with 13 uncommitted edits, easy to fat-finger a half-finished change to production.

- No analytics dashboard yet. Worker tracks events but the /stats endpoint requires ADMIN_KEY (set as Wrangler secret). You don't have a standing dashboard — every check is manual.

# Recommended Next 5 Moves (Prioritized)

- 1. Close the Stripe → access loop this week. Either (a) manual: when Stripe webhook fires, auto-email a unique access code from a Make.com scenario; or (b) proper: stand up Supabase Auth + a `users` table + a webhook handler in the Worker that issues a code on `checkout.session.completed`. Option (a) is shippable in a day.

- 2. Migrate lead capture off localStorage. Add a POST /lead handler to lty-avm-proxy.clscre.workers.dev that writes to KV (or a Supabase table). Wire index.html lead form to it. Without this, the Founders 50 promotion is uncountable.

- 3. Triage ATTOM coverage. Run a script over 50 known LA addresses against the Worker, log %ATTOM hit vs. RentCast fallback, and see if the unit-strip / ±2 retry is helping or hurting. If ATTOM hit-rate is below ~70%, add a third provider (Realty Mole, Estated) or switch primaries.

- 4. Push the lender.html title fix and clean the lender clone. It's a 5-minute edit and the Phase-2 plan from claude-code-instructions.md (define shared dealObject, extract HBU engine into core-hbu.js — already done!) should be marked complete. Title should read "Land to Yield — Lender & Capital Portal."

- 5. Get the legislation tracker back on cycle. research/data-sources/legislation-tracker.json review is 16 days overdue. Spend 30 minutes checking CA Legislative Information for SB 79 implementing rules (effective July 1, 2026 is 9 weeks out — your central marketing pillar) and any 2026 ADU amendments. Update update-log.md and core-data.js together.

# Appendix: Source Files Inventory

Project root: C:\Users\tdamy\OneDrive - CLS CRE\CLS CRE\Brokerage\AI - LLMs\Claude Code\LandtoYield

Repo: github.com/CLSCRE/hbu-land-use (Vercel-deployed, custom domain landtoyield.com via CNAME)

Hosting: Vercel static; Cloudflare Worker for AVM proxy + analytics; Cloudflare KV namespace 6051090792e74414ba367f29be1834cd

Last 5 commits: 49a79cd (Apr 20) ATTOM ±2 house number retry · 4e82642 (Apr 20) strip unit suffixes · 518aa66 (Apr 19) ATTOM-primary swap · 31eb0d5 (Apr 17) transit map crescent + zip code · 1d0def5 (Apr 14) v4.3 cache-bust